CS673 Software Engineering

Team 3: Movie Masters

Meeting Minutes

Meeting 8

Date and Time: Monday, 4 Nov 2024 10:30 AM EST

Place:  Group WeChat Call (60 min)

Participants: Xuansheng Xia, Ziliang Ren, Mingyuan Xu, Xiaojuan Li, Hengyi Song

Minutes taker: Xuansheng Xia

Timekeeper: Xuansheng Xia

Purpose: Iteration 2 & Presentation Prep Meeting

Agenda:

- Discuss the content for Iteration 2 presentation.

- Review Lab 3 testing tasks and report requirements.

- Cover details for the STD document.

- Address teacher feedback regarding runnable code.

- Review the automation testing framework setup using GitHub Actions.

- Presentation role assignments.

- Code management and Docker Hub updates.

Discussion:

- Iteration 2 Presentation Content:

  - Hengyi Song (Security Leader) discussed the user account development section.

  - Xiaojuan Li (Requirement Leader) covered the frontend and backend development of the dashboard.

  - Xuansheng Xia (Team Leader & Design and Implementation Leader) will present the automated testing framework.

  - Ziliang Ren (QA Leader) will address sentiment analysis, including the word cloud feature, and the testing section.

- Lab 3 Project Testing Requirements:

  - Lab 3 involves project testing, with each member responsible for their respective parts in the Manual Testing Report according to the provided format.

  - Automated Testing Report: Assigned to Xuansheng Xia.

  - Testing Metrics: Assigned to Ziliang Ren.

- STD Document:

  - Each member is to complete their assigned manual tests and upload the reports.

  - Automated testing framework setup will be managed by Xuansheng Xia using GitHub Actions.

- Teacher Feedback - Runnable Code:

  - Addressed the feedback from the teacher regarding runnable code, ensuring that all code is functional and meets requirements for demonstration.

- Automation Testing Framework (GitHub Actions):

  - Xuansheng Xia will set up the GitHub Actions framework for automated testing, ensuring smooth integration with the project repository.

- Presentation Role Assignments:

  - Hengyi Song: Presenting user account development.

  - Xiaojuan Li: Presenting dashboard frontend and backend development.

  - Xuansheng Xia: Covering the automated testing framework.

  - Ziliang Ren: Presenting sentiment analysis (word cloud) and test results.

- Code Management and Docker Hub Updates:

  - Each team member will upload their developed code to their respective branches.

  - Merging to the development branch will initiate automated checks, and the latest image will be created and pushed to Docker Hub.

Action Items:

- Complete Lab 3 testing tasks and submit reports by assigned roles.

- Finalize and prepare the Iteration 2 presentation, aligning with the assigned sections.

- Ensure code updates are pushed to individual branches, merged to development for automated testing, and pushed to Docker Hub.

- Xuansheng Xia to complete the setup of the automated testing framework using GitHub Actions.

Meeting 7

Date and Time: Wednesday, 30 Oct 2024 05:00 PM EST

Place:  Group WeChat Call (60 min)

Participants: Xuansheng Xia, Ziliang Ren, Mingyuan Xu, Xiaojuan Li, Hengyi Song

Minutes taker:  Ziliang Ren

Timekeeper:  Ziliang Ren

Purpose: Iteration 1 review & iteration2 preparation &lab3

#### Agenda:

- Discuss each team member's progress on assigned tasks.

- Review teacher feedback on Iteration 1.

- Outline Lab 3 tasks and report requirements.

- Plan for Iteration 2 and assign roles.

#### Discussion:

- Individual Progress Review:

  - Each participant shared their current status on assigned tasks.

  - Xuansheng Xia (Team Leader) reminded team members to ensure their code is up-to-date in their respective branches on GitHub.

  - The team discussed any blockers and provided assistance where needed.

- Teacher Feedback on Iteration 1:

  - The team reviewed the feedback provided by the teacher on Iteration 1, focusing on areas needing improvement.

  - Key points included enhancing code documentation, ensuring functionality across all tested modules, and improving UI consistency.

  - Xuansheng Xia proposed creating a checklist to address each feedback item before starting Iteration 2.

- Lab 3 Project Testing Requirements:

  - The team discussed the tasks for Lab 3, with each member responsible for contributing to the Manual Testing Report.

  - Xuansheng Xia will oversee the structure of the testing documentation to ensure uniformity in reporting.

  - Ziliang Ren (QA Leader) will compile the testing metrics and ensure all testing reports meet the required standards.

- Iteration 2 Planning:

  - The team outlined the focus areas for Iteration 2, assigning responsibilities as follows:

    - Ziliang Ren will focus on the word cloud functionality, particularly the integration with the sentiment analysis module and ensuring it meets project requirements.

    - Hengyi Song will work on security-related improvements, focusing on user account management and data protection.

    - Xiaojuan Li will continue developing and refining the dashboard features for better user interaction.

    - Mingyuan Xu will support the backend development, with an emphasis on database performance and optimization.

    - Xuansheng Xia will coordinate overall progress and work on automated testing using GitHub Actions.

#### Action Items:

- Each team member to address the teacher’s feedback points from Iteration 1, with improvements documented by the next meeting.

- Complete individual tasks for Lab 3 and submit the necessary testing reports.

- Begin Iteration 2 tasks as per the assigned responsibilities, with progress updates to be shared in the next meeting.

Meeting 6

Date and Time:  Tuesday, 22 Oct 2024 10:30 AM EST

Place: Group WeChat Call (60 min)

Participants: Xuansheng Xia, Ziliang Ren, Mingyuan Xu, Xiaojuan Li, Hengyi Song

Minutes taker: Mingyuan Xu

Timekeeper: Mingyuan Xu

Purpose:

1.Resolving Code and Documentation Transfer Issues

ž  shared their experience with the implementation of Docker and CICD processes, emphasizing the need to ensure code runs smoothly both locally and remotely. Plans were made to document detailed instructions on how to obtain and run relevant pods.

ž  pointed out that commits on GitHub should be uploaded by different individuals, with clear branch management in place. The project should not be solely handled by one person.

ž  added that a document will be provided to guide team members on how to download and run the code, ensuring everyone can successfully operate it before classes begin.

ž The meeting decided that  will be responsible for writing the Docker and CICD usage documentation and ensuring its completion within two days after the meeting, to facilitate smooth downloading and running of the code by team members.

ž The meeting emphasized that project management on GitHub must strictly follow the division of labor, ensuring each individual is responsible for uploading their own code and maintaining their respective branches.

2. Discussion on Task Allocation and Improvement Plan for Software Project

ž •  proposed reallocating tasks based on user stories, with each person taking on approximately two tasks, to ensure the runnability of the view module. The necessity of a unified code standard was also emphasized.

ž •  pointed out the current lack of role allocation in coding, particularly in configuration, testing, and security, and the need to designate specific individuals responsible for these areas.

ž • The meeting discussed the designated persons for UI and integration tasks, as well as the importance of collaboration between the front-end and back-end.

ž • The meeting decided to reallocate tasks based on user stories, with each person being responsible for approximately two tasks, and to ensure a unified code standard, including standardized English comments and naming conventions.

ž • The meeting clarified the need to designate specific individuals responsible for configuration, testing, and security to ensure coordinated progress in all parts of the project.

3. Discussion on Project Optimization Needs

ž • Both  and  highlighted the need for database optimization, particularly in the payment module, as well as the rudimentary issues with UI design and the unfinished state of the word cloud analysis function.

ž • The meeting discussed the use of more explicit branch naming for easier feature integration and tracking, advocating for branch naming based on functional areas or user stories.

ž • The meeting decided to prioritize the optimization of the database payment module, improve the UI design, and complete the word cloud analysis function.

ž • The meeting required that all branch names should be based on functional areas or user stories to enhance development efficiency and clarity in code management.

4. Discussion on Task Allocation and Issues in Database and UI Development

ž •  proposed to keep the previous code unaffected, split CQL, and create new tables to address scalability needs and data management issues.

ž •  assigned UI and front-end development tasks to team members proficient in these areas, emphasizing the criticality of maintaining system stability.

ž • The meeting also discussed the challenges of database connectivity and optimization, considering the use of more stable connection mechanisms.

ž • The meeting decided to split CQL and create new tables to meet scalability needs while ensuring no impact on existing code.

ž • The meeting clarified that UI and front-end development tasks would be handled by team members skilled in relevant areas, with an emphasis on maintaining system stability during the development process.

ž • The meeting required the exploration of more stable database connection mechanisms to enhance system performance and reliability.

5. Optimizing Project Workflows and Database Handling

ž •  proposed first addressing and resolving the issues related to the "Dao Ke" (engraving) part by complaining to the government, then transferring Xiao Juan's Docker tasks, and improving the Docker component.

ž • The meeting emphasized the importance of optimizing database connection methods, suggesting a shift from the current direct username-password connection to a more secure multi-layer authentication.

ž •  suggested setting up a database environment locally first and considering ways to add new data to improve database performance.

ž • The meeting decided to prioritize resolving the "Dao Ke" issues, transferring, and improving Docker tasks.

ž • The meeting required the optimization of database connection methods by adopting a more secure multi-layer authentication mechanism.

ž • The meeting clarified the need to set up a database environment locally first and explore methods for adding new data to enhance database performance.

6. Improving Project Task Management and Communication Processes

ž •  pointed out the issues encountered in the application of sentiment analysis and text mining within the project, such as errors caused by Function One, necessitating the optimization of task allocation and the clarification of responsible individuals for task milestones.

ž •  proposed using a platform for task management and communication, including task allocation, status tracking, issue reporting, and discussion.

ž • The meeting also discussed inviting external experts to provide suggestions on PPT and database optimization.

ž • The meeting decided to use a platform for task management and communication to enhance team collaboration efficiency and project completion quality.

ž • The meeting required the optimization of task allocation, the clarification of responsible individuals for task milestones, and the assurance of project progress transparency and communication efficiency.

ž • The meeting considered inviting external experts to provide suggestions on PPT and database optimization to improve the overall effectiveness of the project.

7.Improving Project Management and Code Optimization

ž •  emphasized the need for team members to update and maintain project documentation, proposing a new project organization method that includes adding new project sections and optimizing the codebase.

ž •  suggested adopting different methods and techniques to improve the code, while considering the impact on the User Interface (UI).

ž • The meeting also discussed the importance of code optimization and feature implementation.

ž • The meeting decided that team members should regularly update and maintain project documentation to ensure accuracy and completeness of information.

ž • The meeting required the exploration of new project organization methods to optimize the codebase and enhance team efficiency.

ž • The meeting emphasized that both code optimization and feature implementation are important, and appropriate methods and techniques should be used for improvement while paying attention to the impact on the UI.

8.Suggestions for UI Configuration and Feature Implementation Adjustments

ž •  proposed focusing efforts on optimizing the UI components and then integrating various functional modules into the existing UI framework.

ž • The meeting discussed the development priority of views, containers, visualization, and search functions, as well as the importance of simplifying configurations to ensure basic functions are operational.

ž •  emphasized the independence of feature implementation and the importance of security.

ž • The meeting decided to prioritize the optimization of UI components and ensure the normal operation of basic functions.

ž • The meeting required the integration of various functional modules into the UI framework according to development priority, while paying attention to the independence and security of feature implementation.

9.Project Division of Labor and Instructions for Establishing GitHub Branches

ž •  and  jointly discussed the division of labor in the project, particularly separating gender and box office data from a single feature, and highlighted the specific parts each person is responsible for.

ž • The meeting emphasized the necessity of creating individual branches on GitHub for code review and management.

ž •  also mentioned matters related to sentiment analysis and code organization, as well as the overview and adjustment of task allocation.

ž • The meeting clarified that the project division of labor should be detailed down to the specific parts each person is responsible for, and ensure the balance and reasonableness of task allocation.

ž • The meeting required the creation of individual branches on GitHub, named according to features or user stories, for code review and management.

ž • The meeting emphasized the need to regularly review and adjust task allocation to ensure the project progresses smoothly as planned.

Meeting 5

Date and Time:  Saturday, 12 Oct 2024 10:00 AM EST

Place:  Zoom (30 min) + Group WeChat Call (60 min)

Participants: Xuansheng Xia, Ziliang Ren, Mingyuan Xu, Xiaojuan Li, Hengyi Song

Minutes taker: Xiaojuan Li

Timekeeper: Xiaojuan Li

Purpose: Iteration 1 & Presentation Prep Meeting

Agenda:

- Overview Data Visualizations designed in iter1 (share screen in Zoom)

- Review key goals for Iteration 1

- Outline remaining tasks before submission

- Prepare for Presentation 1

- Allocate tasks for SDD and SPPP (updated part)

- Discuss Risks and Test plan

- Wrap up and next steps

Discussion:

- Overview Data Visualizations designed in iter1 (share screen in Zoom)

- Xuansheng(leader) led the discussion.

- Brainstorm any improvements to these visualizations and how to present them in demo

- Review key goals for Iteration 1

- Complete SDD and SPPP updated part

- Finish presentation ppt

- Provide live demo of 1-2 mins

- Deliver coding package

- Outline remaining tasks before submission

- Finish PPT

- Package coding parts

- Complete docs

- Update readme files in Github

- Prepare for Presentation 1

- Discuss outline of ppt

- Collect ideas and organize them for pre1

- Allocate tasks for SDD and SPPP (updated part)

- Discuss who is responsible for which part

- Discuss Issues and Risks

- Review any unresolved issues (Docker, testing, deployment)

- Assess any project risks or blockers that may delay submission

- Wrap-up and Next Steps

- Recap assigned tasks and deadlines

- Set up a follow-up meeting, if necessary, before submission

- Final thoughts and feedback from team members

Key Decisions:

- Overview Data Visualizations designed in iter1

We are going to present 7 to 8 visualizations in demo focusing on the core features

- Prepare for Presentation 1

- Allocate tasks for team members based on roles, skill sets and personal preferences

- Security Leader: Hengyi ( demo, architecture, user story, UI, Security )

- QA leader: Ziliang (DB, key algorithms, design patterns, test plan)

- Prepare for iteration 1

- Complete SDD and SPPP accordingly based on individual tasks

- Update all readme files (4) in Github --Xiaojuan Li

- Allocate tasks for SDD and SPPP (updated part)

SDD

- Intro – Xiaojuan Li

- Software Architecture & Class Diagram - Xuansheng Xia

- UI Design – Xiaojuan Li

- Database Design -- Xuansheng Xia & Ziliang Ren

- Security Design - Hengyi Song

- Business logic and/or key algorithms – Mingyuan Xu

- Design Patterns – Ziliang Ren

SPPP Update

- Proposed High level requirements –Xuansheng Xia & Xiaojuan Li

- Wrap-up and Next Steps

- Recap assigned tasks and deadlines

- Set up a follow-up meeting, if necessary, before submission

Action Items:

- Complete tasks in iteration 1 and keep learning new tools – all team members

- Submit progress report to Leader by noon Wednesday – all team members

- Complete presentation doc – involved team members

Meeting 4

Date and Time:  Monday, 7 Oct 2024 10:00 AM EST

Place: Group WeChat Call (60 min)

Participants: Xuansheng Xia, Ziliang Ren, Mingyuan Xu, Xiaojuan Li, Hengyi Song

Minutes taker:  ziliang ren

Timekeeper: ziliang ren

Purpose: prepare for lab2 and assign  the work for iteration1

Agenda:

- Review progress on coding tasks and documentation setup.

- Address any blockers or issues with project architecture.

- Finalize the user stories for Iteration 1.

- Discuss and assign presentation roles for the upcoming demo.

- Review SDD and SPPP document drafts.

- Plan for integrating the code and setting up a testing environment.

- Organize next steps for completing Lab 2 assignment.

Discussion:

Review Progress on Coding Tasks and Documentation Setup

- Xuansheng Xia led the meeting, starting with a recap of the tasks assigned in Meeting 3.

- Each member provided updates on their respective coding tasks and any issues faced.

- The setup of project files on Google Drive was confirmed, with all initial documents in place. Some members still need to upload their parts.

Address Any Blockers or Issues with Project Architecture

- Ziliang Ren and Hengyi Song addressed concerns related to the database structure and security design, respectively.

- Team members discussed architectural queries related to integrating the frontend and backend, focusing on ensuring smooth API communication.

- Xuansheng Xia provided clarification on the overall architecture plan, ensuring alignment with the SDD document.

Finalize the User Stories for Iteration 1

- The user stories were revisited based on the SPPP document. Xuansheng Xia and Xiaojuan Li confirmed that all required stories had been assigned.

- Minor adjustments were made to certain user stories to reflect the feedback from Meeting 3.

Discuss and Assign Presentation Roles for the Upcoming Demo

- It was confirmed that Hengyi Song and Mingyuan Xu would lead the demo for the upcoming presentation, with other members providing support for specific parts, including UI, database, and security.

Review SDD and SPPP Document Drafts

- The team reviewed the initial drafts of the SDD and SPPP documents. Xuansheng Xia highlighted key areas that required additional detail, such as the database design and security architecture.

- Team members discussed improvements for these sections, agreeing to finalize their parts by the next meeting.

Plan for Integrating the Code and Setting Up a Testing Environment

- Ziliang Ren and Hengyi Song proposed a timeline for integrating the codebase, ensuring there was ample time for testing.

- The team discussed creating a dedicated testing environment using Docker for easy deployment and integration testing.

- A preliminary testing plan was outlined, with a focus on core features.

Organize Next Steps for Completing Lab 2 Assignment

- Lab 2 tasks were reviewed, with the team confirming that all members were on track to complete their assigned parts by the end of the week.

- Xuansheng Xia reminded everyone to report their progress for Lab 2 in the next meeting.

Key Decisions:

- Finalize user stories for Iteration 1 and ensure all stories align with the SPPP document.

- Coding integration and setup of the testing environment to start next week, with a preliminary testing plan in place.

- Presentation roles confirmed for Hengyi Song and Mingyuan Xu.

- Complete drafts of the SDD and SPPP documents by the next meeting for final review.

Action Items:

- Finalize and upload all SDD and SPPP document parts by the next meeting – all team members.

- Complete Lab 2 assignment and report progress to Xuansheng Xia by Wednesday noon – all team members.

- Start preparing for code integration and testing environment setup – Ziliang Ren and Hengyi Song.

- Prepare for the demo presentation by refining user stories and focusing on key visualizations – Hengyi Song and Mingyuan Xu.

Meeting 3

Date and Time:  Friday, 1 Oct 2024 11:00 AM EST

Place: Group WeChat Call (60 min)

Participants: Xuansheng Xia, Ziliang Ren, Mingyuan Xu, Xiaojuan Li, Hengyi Song

Minutes taker: Xuansheng Xia

Timekeeper: Xuansheng Xia

Purpose: Review of Iteration 0 and Planning for Iteration 1

Agenda:

- Review feedback from Iteration 0 presentation.

- Recap on the presentation experience from Iteration 0.

- Discuss and assign presentation roles for Iteration 1.

- Outline main tasks for Iteration 1.

- Initial setup of documentation and project files on Google Drive.

- Assign user stories based on SPPP document features.

- Discuss division of tasks for writing the SDD document.

- Address architectural queries and begin coding for the project.

Discussion:

- Review Feedback from Iteration 0 Presentation

- Xuansheng Xia and Xiaojuan Li led the recap of the previous presentation, focusing on addressing the issues raised by the instructor, such as presentation duration and clarity.

- Discuss and Assign Presentation Roles for Iteration 1

- It was decided that Hengyi Song and Mingyuan Xu would take on the roles of presenters for the upcoming Iteration 1 presentation.

- Outline Main Tasks for Iteration 1

- The team reviewed the list of deliverables as outlined by the instructor, confirming the content for each document to be submitted.

- A preliminary setup of folders and documents was established on Google Drive.

- Emphasis was placed on completing the Lab 2 assignment next week, with specific user stories assigned according to the features listed in the SPPP document.

- Preliminary division of tasks for the SDD document was established.

- Begin Coding for the Project

- Detailed project roles were assigned, including database management, frontend development, and backend integration.

- A timeline for the project was set, ensuring all team members were clear on their deadlines and responsibilities.

- Addressed team queries regarding the project architecture, referring back to the software design documents and plans discussed earlier in the project setup phase.

Key Decisions:

- Iteration 1 Presentation Roles Assigned to:

Hengyi Song and Mingyuan Xu.

- Main Tasks for Iteration 1 Identified:

- Complete documentation setup.

- Focus on Lab 2 assignment.

- Distribute user stories.

- Finalize SDD document sections among team members.

Action Items:

- Complete tasks for Iteration 1: All team members to focus on their assigned parts and continue coding with the outlined project structure.

- Submit a progress report: Each member reports their weekly progress by noon next Wednesday to the team leader, Xuansheng Xia.

- Prepare for the next meeting: All team members gather necessary updates and be ready to discuss progress in the next scheduled meeting.

Meeting 2

Date and Time:  Friday, 20 Sept 2024 10:00 AM EST

Place: Group WeChat Call

Participants: Xuansheng Xia, Ziliang Ren, Mingyuan Xu, Xiaojuan Li, Hengyi Song

Minutes taker: Hengyi Song

Timekeeper: Hengyi Song

Purpose: Iteration 0 & Presentation Prep Meeting

Agenda:

- Determine project framework and architecture

- Discuss main requirements

- Prepare for Presentation 1

- Prepare for iteration 0

- Allocate tasks for SPPP

- Discuss RiskManagement

Discussion:

- Determine project framework and architecture

- Use a technology stack with Python and Django for backend development, handling server-side logic and database management.

- The frontend will be built with HTML, CSS, and JavaScript, using ECharts for data visualizations. MySQL will store the IMDb movie data.

- Discuss main requirements

- Functional - Essential:

- Interactive Movie Data Visualization

- Circular chart showing movie rating distribution.

- Line chart comparing ratings to awards won.

- Bar chart displaying the top 20 movie production companies.

- Pie chart representing the distribution of movie release years by intervals.

- Funnel chart showing the number of movies produced by country.

- Detailed Box Office and Genre Insights

- Radar chart showing box office performance based on movie ratings.

- Line chart visualizing the distribution of movies across different genres.

- Movie Duration and Language Diversity Analysis

- Histogram showing the frequency distribution of movie runtimes.

- Bar chart visualizing the number of movies produced in various languages.

- Functional – Desirable

- Review sentiment analysis

- Customizable data filters

- Functional – Optional

- Real-time data refresh

- Other cool features might be added in the future

- Nonfunctional

- Role-based access control

- Secure database management

- API security

- Prepare for Presentation 1 ()

- Outline of presentation

- Allocate tasks for team members based on roles, skill sets and personal preferences

-Leader: Xuansheng (Project Intro, Framework, Management plan, Essential requirements, Desirable requirements…)

-Requirement leader: Xiaojuan (Related work intro, demo if possible)

- Prepare for iteration 0

- Submit progress report by due date

- Complete SPPP accordingly based on individual tasks

- Allocate tasks - SPPP

- Discuss RiskManagement

Key Decisions:

- Determine project framework and architecture

Python with Django for the backend, HTML, CSS, and JavaScript with ECharts for the frontend, and MySQL to store IMDb movie data.

- Determine main requirements

- Functional - Essential:

- Interactive Movie Data Visualization

- Detailed Box Office and Genre Insights

- Movie Duration and Language Diversity Analysis

- Functional – Desirable

- Review sentiment analysis

- Customizable data filters

- Functional – Optional

- Real-time data refresh

- Other cool features might be added in the future

(Requirement details will be covered in SPPP doc.)

- Presentation 1

- Outline of presentation

- Allocate tasks:

-Leader: Xuansheng (Project Intro, Framework, Management plan, Essential requirements, Desirable requirements…)

-Requirement leader: Xiaojuan (Related work intro, optional requirements, nonfunctional requirements…)

- Iteration 0 tasks

Complete individual tasks timely and keep close collaboration to ensure smooth progress.

- Allocate tasks - SPPP

- Overview & Requirements - Xuansheng Xia

- Related Work – Xiaojuan Li

- Management Plan - Xuansheng Xia & Hengyi Song

- Configuration Management Plan – Mingyuan Xu

- Quality Assurance Plan – Ziliang Ren

- RiskManagement

draft in SPPP - Hengyi Song

Action Items:

- Complete tasks in iteration 0 and keep learning new tools – all team members

- Submit progress report to Leader by noon Wednesday – all team members

- Complete presentation doc – involved team members

Meeting 1

Date and Time:  Friday, 13 Sept 2024 10:00 AM EST

Place: Group WeChat Call

Participants: Xuansheng Xia, Ziliang Ren, Mingyuan Xu, Xiaojuan Li, Hengyi Song

Minutes taker: Xiaojuan Li

Timekeeper: Xiaojuan Li

Purpose: Project Kickoff Meeting

Agenda:

- Determine group name

- Determine project name

- Set progress report due

- Finalize communication plan

- Find and discuss related works

- Set up Git/GitHub

- Brainstorm requirements

- Discuss risks

- Determine an approach/process to use

- Assign roles

Discussion:

- Determine group name

  - Movie Masters

  - Data Wizards

  - Insight Elites

……

- Determine project name

  - IMDB Movie Review and Data Visualization Platform – too long

  - IMDB Data Platform – IDB

  - Movie Data Visualization Platform – MDVP

……

- Set Progress report due date

  - Members update the progress report weekly

  - Due date: each Wednesday

  - Need to decide start/end of week

- Week starts Monday, ends Sunday

- Finalize communication plan

  - WeChat Group – everyday communications, weekly meetings

  - Google Drive - upload and track all documents (including agenda, minutes, etc)

  - Git/GitHub – version controls

- Find and discuss related works

  - https://www.bilibili.com/video/BV1A94y127qu/?spm_id_from=333.337.search-card.all.click&vd_source=369b00f99c15f6bb35635657e310a0c0

    - Chinese movie visualization project

  - https://www.salesforce.com/news/stories/imdb-tableau-movie-visualizations/

    - IMDB collaboration with Tableau

  - https://www.novypro.com/project/imdb-dashboard

    - IMDB Dashboard focused on financial analytics by PowerBI

  - https://community.fabric.microsoft.com/t5/Data-Stories-Gallery/IMDB-Dashboard/m-p/3109237

    - IMDB Dashboard focused on reviews by PowerBI

  - Our project is a web-based visualization platform, offering more diversified features and capabilities than a standard dashboard, which serves as a key differentiator.

- Git/GitHub

Compete lab1 by setting up Git/GitHub, manage version control and collaboration throughout the development process.

- Brainstorm requirements

  - Functional

    - Pie chart of the number of movies in the year of release

    - Scatter Plot of movie production companies and ratings

    - Radar chart of movie worldwide box office and ratings

    - Funnel plot of movie production countries/regions

……

  - Non-functional

    - Ensure that the platform is secure by restricting unauthorized access.

    - Secure database access and management

    - Other security considerations

  - Gather valuable information from IMDb by extracting data through web scraping techniques

- Discuss risks

  - New tools – Encourage self-learning when not understanding/knowing how to use tools

  - Keep it simple

  - Originality - what differentiates us from others?

  - Advanced/optional requirements - may be too time consuming

  - Limited time for project as a whole

- Project criteria

  - Usefulness - Our project will provide in-depth analysis of movie data, empowering entertainment fans and professionals to uncover and share insights from the IMDb database through visually compelling and intuitive presentations.

  - Complexity – It will be sufficiently complex.

  - Originality - The project is uniquely developed from the original ideas of our team leader, Xuansheng Xia, with input and collaboration from the entire team.

- Determine an approach/process to use

  - Agile concepts/aspects - prototype and test driven with feedback/iteration

  - JUnit testing - test driven development

- Assign roles

  - Xuansheng Xia – Team Leader

  - Xiaojuan Li – Requirement Leader

  - Hengyi Song – Design & Implementation Leader

  - Mingyuan Xu – Configuration Leader

  - Ziliang Ren – QA Leader

Key Decisions

- Team name is Movie Masters

- Project name is MDVP – Movie Data Visualization Platform

- Time tracking

  - Week starts on Friday (Updated)

  - Week ends on Thursday(Updated)

  - Get progress report to Leader by noon on Thursday (Updated)

- Communication Plan

  - WeChat Group – everyday communications, weekly meetings

  - Google Drive - upload and track all documents (including progress reports, minutes, etc)

  - Use Git/GitHub for document and code repository, version control

- Roles assigned:

  - Xuansheng Xia – Team Leader

  - Xiaojuan Li – Requirement Leader

  - Hengyi Song – Design & Implementation Leader - Xiuansheng Xia (Updated)

  - Mingyuan Xu – Configuration Leader

  - Ziliang Ren – QA Leader

  - Security Leader (not designated yet, decision needed) - Hengyi Song(Updated)

Action Items:

- Complete lab1 before due and self-learn new tools – all team members

- Submit progress report to Leader by noon Wednesday – all team members